ClawShield Finance v2

Implementation Plan

Prepared for Team Review — ArmorIQ × OpenClaw Hackathon

# 1. Overview

ClawShield Finance v2 is a Cognitive Intent Enforcement System for autonomous financial agents. This document describes the complete implementation plan: what is being built, in what order, with what technology choices and rationale.

Core principle: Intent must be enforced, not inferred. Every action an autonomous agent takes must be validated against three independent layers before execution.

# 2. System Components

## 2.1 Component Inventory

| Component | Description | File | Status |
| --- | --- | --- | --- |
| LLM Planner | Converts NL to JSON plans via GPT-4o-mini | src/planner.js | ✅ Built |
| Fallback Planner | Rule-based planner, zero API dependency | src/fallback-planner.js | ✅ Built |
| PolicyEngine | JSON-driven financial compliance checks | src/policy-engine.js | ✅ Built |
| IntentValidator | ArmorIQ IAP token issuance + verification | src/intent-validator.js | ✅ Built |
| Executor | Orchestration: plan → enforce → execute | src/executor.js | ✅ Built |
| Financial Tools | Alpaca API integration (all endpoints) | src/tools/financial-tools.js | ✅ Built |
| Audit Logger | Structured JSON logging, every decision | src/utils/logger.js | ✅ Built |
| MoE Gatekeeper | Routes actions to Expert Agents, aggregates votes | src/moe/gatekeeper.js | 🚧 Phase 2 |
| Expert Agents (x5) | Compliance, Risk, Fraud, Data, Temporal | src/moe/experts/ | 🚧 Phase 2 |
| Validation Agent | ConfidenceScore computation + Intent Drift Vector | src/validator.js | 🚧 Phase 2 |
| MCP Server | Exposes enforcement as MCP-callable tools | src/mcp-server.js | 🚧 Phase 2 |
| Red Agent | Adversarial demo agent, finds policy gaps | demo/red-agent.js | 🚧 Phase 3 |

# 3. Implementation Phases

## Phase 1: Foundation (COMPLETE)

All core components are built and tested. The system can:

- Plan financial instructions via LLM or rule-based fallback

- Enforce policies deterministically from financial-policy.json

- Issue local intent tokens (ArmorIQ local mode)

- Execute real Alpaca paper trading API calls

- Log every enforcement decision with full audit trail

- Run 6-scenario demo showing 2 allowed + 4 blocked

## Phase 2: Advanced Enforcement (IN PROGRESS)

Target: MoE Layer + Validation Agent + MCP Server

### 2A. MoE Gatekeeper (src/moe/gatekeeper.js)

The Gatekeeper receives {tool, args, context} and selects which Expert Agents to consult. Implementation:

- Build router: classify action into domain (trade/data/temporal) using keyword + embedding analysis

- Select 1-3 relevant experts based on domain classification

- Call each expert in parallel using Promise.all()

- Aggregate votes: compute PolicyConsensus = (allows / total_consulted)

- Return {consensus, breakdown[], hardVeto: bool, vetoReason}

### 2B. Five Expert Agents (src/moe/experts/)

Each expert is a standalone module with a single enforce(tool, args, sessionContext) method:

- compliance-expert.js: loads regulatory rules from policy JSON, evaluates ticker/side/type constraints

- risk-expert.js: evaluates qty limits, value limits, daily counts, concentration

- fraud-expert.js: maintains session action history, detects wash trade patterns

- data-expert.js: evaluates all data movement actions, blocks external destinations

- temporal-expert.js: checks market hours, earnings calendar, circuit breaker status

### 2C. Validation Agent (src/validator.js)

- On session start: embed original intent string using OpenAI text-embedding-3-small

- Store as Intent Anchor Vector in session state

- For each step: embed the step's rationale string

- Compute cosine similarity between step embedding and Intent Anchor

- Combine with PolicyConsensus and ArmorIQ proof into ConfidenceScore

- Block if score < 0.70, log confidence trajectory

### 2D. MCP Server (src/mcp-server.js)

HTTP + SSE server exposing 5 MCP tools. Each tool corresponds to a ClawShield capability callable by external OpenClaw agents:

POST /mcp/validate_intent    -> { intentToken, riskLevel, planSummary }

POST /mcp/enforce_action     -> { allowed, confidenceScore, reason, experts }

GET  /mcp/session_audit      -> { events[], stats, driftLog }

POST /mcp/delegate_authority -> { delegationToken, boundedScope }

GET  /mcp/policy_state       -> { currentPolicy, activeExperts }

## Phase 3: Demo Polish

- Red Agent: adversarial scenarios (prompt injection, intent drift, scope escalation)

- Confidence score visible in all terminal output

- Expert breakdown visible in logs (which experts voted, how)

- 3-minute submission video script

# 4. Configuration Reference

## 4.1 Environment Variables (.env)

| Variable | Required | Source |
| --- | --- | --- |
| OPENAI_API_KEY | Recommended | platform.openai.com (fallback planner works without) |
| ALPACA_API_KEY | Required | alpaca.markets → Paper Trading → API Keys |
| ALPACA_SECRET_KEY | Required | alpaca.markets → Paper Trading → API Keys |
| ARMORIQ_API_KEY | Recommended | platform.armoriq.ai (local mode works without) |
| ARMORIQ_USER_ID | Optional | Email or platform user ID |
| ARMORIQ_AGENT_ID | Optional | From ArmorIQ agent registration form |

## 4.2 Policy Parameters (financial-policy.json)

| Parameter | Current Value | Description |
| --- | --- | --- |
| allowedTickers | 10 major stocks | AAPL, MSFT, GOOGL, AMZN, TSLA, NVDA, META, JPM, V, BRK.B |
| allowedSides | [buy] | No short selling permitted |
| maxOrderQty | 10 shares | Hard limit per order |
| maxOrderValueUSD | $1,500 | Computed as qty * limit_price when available |
| maxDailyTrades | 5 | Per-session counter (in-memory) |
| confidenceThreshold | 0.70 | Minimum score to allow execution (Phase 2) |